FURUTEC WEBSITE

Content Build Checklist — Page-by-Page

Each row in this checklist corresponds to a section the client experiences when visiting the website. Items are grouped by page and in scroll order from top to bottom.

Legend  ·  Done = implemented and verified  ·  Partial = partly delivered (see Remarks)  ·  Pending = awaiting client input or assets  ·  N/A = removed or not applicable.

Project Overview

Develop a corporate website that is high-technology and user-friendly, showcasing products, strengthening brand credibility and generating business inquiries for Furutec Electrical Sdn Bhd.

Target audience: Contractors · Engineers · Developers and industrial clients.

Sitemap

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Home (index.html) | Done |  |
| Our Products (product.html) | Done |  |
| Portfolio — Certifications (portfolio.html) | Done |  |
| Portfolio — Track Record (portfolio-track-record.html) | Done |  |
| Get a Quote (quote.html) | Done |  |

Page 1 · Homepage  (index.html)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Header / Navigation (shared across all pages)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Logo + Busduct System lock-up | Done |  |
| Nav — Home / Our Products / Portfolio | Done |  |
| Header phone number — +603-5635 0538 | Done |  |
| 'Get A Quote' CTA button (rounded, sliding-arrow on hover) | Done |  |
| Mobile hamburger menu | Done |  |

Hero Section

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Background video — cinematic data centre clip, auto-plays on every page load | Done | Web-optimised MP4 (11 MB, 1920px H.264 +faststart). |
| Eyebrow tag — 'UNLOCKING BUSDUCT INNOVATION' with orange pulse dot | Done |  |
| Title — 'Your Path To Efficiency & Reliability' | Done |  |
| Body copy — industrial / commercial / infrastructure positioning | Done |  |
| 'Learn More' CTA button | Done |  |
| Certification logo bar at the bottom of the hero | Done | White rounded card with 'CERTIFIED' label + 7 real cert logos (Intertek, KEMA, DEKRA, UL, ISO, TÜV, SIRIM). |

Company Profile + Product R&D (2-column section)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'COMPANY PROFILE' | Done |  |
| Title — 'Build on expertise. Driven by innovation.' | Done |  |
| Paragraph — Furutec Electrical, 31 years R&D, certifications | Done |  |
| 'Learn More' button → EITA Resources website | Done | Links to https://www.eita.com.my (parent company). |
| Eyebrow — 'PRODUCT R&D' | Done |  |
| Title — 'Our Product Milestones' | Done |  |
| Milestone card 1 — 'Data Centre Application' (Mission Critical tag) | Done |  |
| Milestone card 2 — 'Indoor Installation' | Done |  |
| Milestone card 3 — 'Outdoor Installation' | Done |  |
| Real photography for the 3 milestone cards | Pending | Currently external WordPress URLs (furutec.com.my). Replace with locally hosted client photos before launch. |

Engineered in Malaysia (full-screen with intro video)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Section fills the full viewport (min-height 100vh) | Done |  |
| Furutec logo intro video plays once when section is scrolled into view | Done | Muted background; plays full-bleed. |
| White overlay fades from 0% → 100% opacity after the video ends | Done |  |
| Content (title, paragraphs, checklist, button, globe) zooms in from scale(0.6) → scale(1) | Done | 1.1 s cubic-bezier. |
| Magnet scroll-snap — section pulls itself into place when partly visible | Done | Engages at ~20% approach from below, 15% past going up. |
| Eyebrow — 'ENGINEERED IN MALAYSIA WITH FOUR DECADES OF EXPERTISE' | Done |  |
| Title — 'Leading Busduct & Power Distribution Manufacturer, Serving Asia Since 1990.' | Done |  |
| Two-paragraph body copy | Done |  |
| 6-item certification checklist (ASTA & KEMA / 250 A-6,300 A / IEC 61439-6 / Fire-Rated / IoT / Site Support) | Done |  |
| 'Schedule A Factory Visit' button | Done |  |
| Interactive globe (drag to rotate) | Done | Centred-right, sized at 126% to give the column breathing room. |

Regional Projects (tabbed grid)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Section header / title | Done |  |
| Region tabs with scroll-reveal animation | Done |  |
| Project cards rendered on tab click | Done |  |
| Final keep / remove decision | Pending | Awaiting client confirmation. Currently kept on page. |

Our Products (5-card grid)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'OUR PRODUCTS' | Done |  |
| Title — 'Complete busduct solutions for every environment.' | Done |  |
| Description — indoor → data centre distribution copy | Done |  |
| Card 1 — Indoor Solution | Done |  |
| Card 2 — Outdoor Solution | Done |  |
| Card 3 — Data Centre Solution | Done |  |
| Card 4 — Power Monitoring Solution | Done |  |
| Card 5 — Lightning Solution | Done |  |
| Hover state — card turns brand blue, scales 3%, icon and text invert | Done |  |

Product Overview — interactive isometric diagram

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'PRODUCT OVERVIEW' | Done |  |
| Title — 'How A Furutec Busduct System Comes Together' | Done |  |
| Isometric drawing displayed on the left | Done |  |
| 5 numbered clickable hotspots overlaying the diagram | Done | Hotspot 1 = Outdoor (Cast Resin), 2 = Indoor (Compact Sandwich), 3 = Lighting (LB & PB), 4 = Data Centre (i-DC), 5 = Power Monitoring (BCPM). |
| Detail card on the right updates when a hotspot is clicked | Done | Photo + sub-title + main title + description + 3 bullets + counter (01 / 05). |
| Previous / next pagination buttons inside the detail card | Done |  |

Portfolio Teaser (Credential & Track Record CTA)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Dark cinematic background image with gradient overlay | Done |  |
| Title — 'Credential & Track Record' | Done |  |
| Description — 'Where Credential Meets Capability' | Done |  |
| Single 'Learn More' button → Portfolio page | Done |  |

Inside Furutec — Factory Video

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'INSIDE FURUTEC' | Done |  |
| Title — 'Get To Know Furutec.' | Done |  |
| Body copy — short company introduction | Done |  |
| Video player with click-to-play button + caption | Done | Real factory video (assets/Furutec Factory Video.mp4) with native browser controls. |
| Overlay fades out on play, fades back in when video ends | Done |  |
| Magnet scroll-snap applied to this section too | Done |  |

Get In Touch — CTA Form

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'GET IN TOUCH' | Done |  |
| Title — 'Ready to specify your next busduct project?' | Done |  |
| Form field — Select Topic (Indoor / Outdoor / Data Centre / Power Monitoring / Others) | Done |  |
| Form field — Full Name | Done |  |
| Form field — Corporate Email | Done |  |
| Form field — Phone Number | Done |  |
| Form field — Country | Done |  |
| Form field — Project Description | Done |  |
| Form submit button — 'Submit Now' | Done |  |
| Form backend — submissions routed to Amy, Vincent & Darren | Pending | Backend / SMTP routing to be wired in deployment phase. |
| Contact info — Email info@furutec.com.my | Done |  |
| Contact info — Phone +603-5635 0538 | Done |  |
| Contact info — Working Hours 8:30 AM–6:00 PM (Mon–Fri) | Done |  |
| Map tabs — Subang Jaya HQ + Penang Manufacturing Plant | Done |  |
| Directions buttons linking to Google Maps | Done |  |

Page 2 · Our Products  (product.html)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Page Hero

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'OUR PRODUCTS' | Done |  |
| Title — 'Complete busduct solutions for every environment.' | Done |  |
| Short intro paragraph | Done |  |

Floating product sub-nav (sticky as user scrolls)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Quick-jump to Indoor / Outdoor / Data Centre / Power Monitoring / Lightning | Done |  |

Section 1 — Indoor Solution  (AH & AH-ES Busduct)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Section title — 'INDOOR SOLUTION' | Done |  |
| Product image — AH & AH-ES busduct | Done |  |
| Eye-catching badge — 'Most Popular' (green gradient + star icon) | Done |  |
| Title — 'AH & AH-ES BUSDUCT' | Done |  |
| Subtitle — 'Integrated Power Distribution for Every Scale' | Done |  |
| Description — sandwich-type busduct copy | Done |  |
| 9 Key Features (incl. '50% Earth Bar or 100% Housing Ground System') | Done |  |
| Tech Spec card on the right — Current Rating 500 A–6,300 A, IEC 61439-6 & 61439-1, 1,000 V, Cu/Al, Polyester/Epoxy | Done | Redesigned card: full-height stretch, gradient background, 4 px brand accent strip, row dividers. |
| 'Contact Us' + 'Request a Catalog' buttons | Done |  |
| Component Diagram Breakdown — title centred above video | Done |  |
| Component animation video, auto-plays on scroll-into-view | Done | assets/products/indoor-diagram video.mp4. Replay button appears when finished. |

Section 2 — Outdoor Solution  (Cast Resin Busduct)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Section title — 'OUTDOOR SOLUTION' | Done |  |
| Product image — Cast Resin busduct | Done |  |
| Badge — 'Weatherproof' (royal blue gradient + cloud-rain icon) | Done |  |
| Title — 'CAST RESIN BUSDUCT' | Done |  |
| Subtitle — 'Safe by Design, Powered by Resin' | Done |  |
| Description — extreme-environment cast resin copy | Done |  |
| 7 Key Features (BS 6387 / IEC 60331 / JIS C8364 / CNS 14286 / IP68 etc.) | Done |  |
| Tech Spec — Current 400 A–6,300 A, IP68, IEC 61439-6 & 61439-1, 1,000 V, Cu/Al | Done |  |
| 'Contact Us' + 'Request a Catalog' buttons | Done |  |
| Component animation video, auto-plays on scroll-into-view | Done | assets/products/outdoor-diagram video.mp4. |

Section 3 — Data Centre Solution  (i-DC Busduct)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Section title — 'DATA CENTRE SOLUTION' | Done |  |
| Product image — i-DC busduct | Done |  |
| Badge — 'Featured' (brand orange gradient + sparkle-star icon) | Done |  |
| Title — 'i-DC BUSDUCT' | Done |  |
| Subtitle — 'High Density Power, Zero Downtime' | Done |  |
| Description — AI / Cloud / Edge uptime copy | Done |  |
| 10 Key Features (IEC 61439-6 → BCPM integration) | Done |  |
| Tech Spec — Busduct 250/400/630/800 A · TOU 16/32/63/100 A · Cu · Extruded Al-Alloy | Done |  |
| 'Contact Us' + 'Request a Catalog' buttons | Done |  |
| Component animation video, auto-plays on scroll-into-view | Done | assets/products/datacenter-diagram video.mp4. |

Section 4 — Power Monitoring  (BCPM System)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Single centred 820 px column layout (no tech spec per PDF §3.2.4) | Done |  |
| Section title — 'POWER MONITORING SOLUTION' | Done |  |
| Product image — Power Monitoring | Done |  |
| Badge — 'Smart System' (vibrant purple gradient + CPU icon) | Done |  |
| Title — 'BCPM SYSTEM' | Done |  |
| Subtitle — 'Precision Monitoring, Proven Savings' | Done |  |
| Description — sensor + HMI + energy / overload prevention copy | Done |  |
| 'Contact Us' + 'Request a Catalog' buttons | Done |  |

Section 5 — Lighting Solution  (LB & PB Busduct)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Section title — 'LIGHTING SOLUTION' | Done |  |
| Product image — LB & PB busduct (two views) | Done |  |
| Badge — 'Reliability' (teal gradient + shield-check icon) | Done |  |
| Title — 'LB & PB BUSDUCT' | Done |  |
| Subtitle — 'Where Light Meets Performance' | Done |  |
| Description — Lighting Busduct + Power Busduct copy | Done |  |
| Tech Spec — LB Cu 16–40 A · PB Cu 63–400 A / Al 100–630 A · IP40/54 · IEC 61439-6 & 61439-1 · 50/60 Hz · 230/400 V | Done |  |
| 'Contact Us' + 'Request a Catalog' buttons | Done |  |

Page 3 · Portfolio — Certifications  (portfolio.html)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Page Hero

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'CERTIFICATE CREDENTIAL' | Done |  |
| Title — 'Type-tested. Globally certified.' | Done |  |
| Description — type-tested + reputable certification bodies copy | Done |  |

Certification Logos Grid

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Logo 1 — GCC ISO 9001 | Done | Real logo image. |
| Logo 2 — Intertek | Done | Real logo image. |
| Logo 3 — DEKRA | Done | Real logo image. |
| Logo 4 — UL | Done | Real logo image. |
| Logo 5 — SIRIM Eco-Label | Done | Real logo image. |
| Logo 6 — SIRIM Quality Award | Pending | Styled text placeholder with 'Logo pending' badge until file arrives. |
| Logo 7 — Malaysian Brand | Pending | Styled text placeholder with 'Logo pending' badge until file arrives. |
| Logo 8 — KEMA-KEUR | Done | Real logo image. |
| Logo 9 — TÜV SÜD / PSB Singapore | Pending | Currently rendering TÜV Rheinland asset. Awaiting client confirmation whether the logo should be TÜV SÜD. |
| Logo 10 — Singapore Green Building Product (SGBC) | Pending | Styled text placeholder with 'Logo pending' badge until file arrives. |

Closing Block — 'Where Credential Meets Capability'

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Closing wayfinding section linking to Track Record | Pending | Awaiting client decision: keep as cross-link, or remove. |

Page 4 · Portfolio — Track Record  (portfolio-track-record.html)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Page Hero

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'TRACK RECORD' | Done |  |
| Title — 'Trusted across every industry.' | Done |  |
| Description — power facilities where reliability is not optional copy | Done |  |

Industries Grid — 9 cards

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Industry 1 — Data Centre · tag 'High Reliability' | Done |  |
| Industry 2 — Infrastructure (MRT & Train Station) · tag 'Heavy Duty' | Done |  |
| Industry 3 — Medical & Healthcare · tag 'Mission Critical' | Done |  |
| Industry 4 — Industrial · tag 'Up to 6,500 A' | Done |  |
| Industry 5 — Oil & Gas · tag 'Harsh Environment' | Done |  |
| Industry 6 — Commercial · tag 'Space Efficient' | Done |  |
| Industry 7 — Residential · tag 'Safe & Compact' | Done |  |
| Industry 8 — Education · tag 'Energy Efficient' | Done |  |
| Industry 9 — Government · tag 'High Compliance' | Done |  |
| Real project photography for the 9 industry cards | Pending | Currently Unsplash stock. Replace with client-supplied photos before launch. |

Page 5 · Get a Quote  (quote.html)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Page Hero

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Eyebrow — 'GET A QUOTE' | Done |  |
| Title — 'Specify Your Next Busduct Project.' | Done |  |
| Sub-paragraph — single-line / load / project timeline + 24 hour response copy | Done |  |

Contact Form

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Form field — Select Topic (Indoor / Outdoor / Data Centre / Power Monitoring / Others) | Done |  |
| Form field — Full Name | Done |  |
| Form field — Corporate Email | Done |  |
| Form field — Phone Number | Done |  |
| Form field — Country (dropdown) | Done |  |
| Form field — Project Description | Done |  |
| Form submit button — 'Submit Now' | Done |  |
| Submissions routed to Amy, Vincent & Darren mailboxes | Pending | SMTP / form-handler wiring during deployment. |

Location + Maps

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Subang Jaya HQ location with Directions pill | Done |  |
| Penang Manufacturing Plant location with Directions pill | Done |  |
| Map tabs that swap the Google Maps embed | Done |  |

Direct Contact strip (3 cells)

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Email — info@furutec.com.my | Done |  |
| Phone — +603-5635 0538 | Done |  |
| Working Hours — 8:30 AM–6:00 PM (Mon–Fri) | Done |  |

Footer  (shared across all pages)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Column 1 — Company identity

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Logo + 'Furutec Electrical Sdn Bhd' + Company No. 198001003423 (57207-W) | Done |  |
| Tagline — 'Engineering The Future Of Power Distribution …' | Done |  |
| Email — info@furutec.com.my | Done |  |
| Phone — +603-5635 0538 | Done |  |
| Location — Subang Jaya, Selangor | Done |  |

Column 2 — Product

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Indoor Solution / Outdoor Solution / Data Centre Solution / Power Monitoring Solution | Done | 4 items per PDF spec. |

Column 3 — Industries

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Data Centres / Commercial Buildings / Public Transportation / Medical & Healthcare | Done | Links point to Track Record page. |

Column 4 — Support

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Technical Docs / Product Catalog / FAQ / Warranty | Pending | Items present; awaiting destination URLs from client. |

Column 5 — Company

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| About Furutec / Key Projects / Certifications / Contact | Done |  |

Social media row

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Facebook / YouTube / LinkedIn / WhatsApp icons | Pending | Icons present; awaiting client social profile URLs. |

Bottom strip

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Privacy Policy · Terms & Conditions · Sitemap | Pending | Placeholder links; need real legal copy + sitemap.xml. |
| Copyright — © 2026 Furutec Electrical Sdn Bhd. All Rights Reserved. | Done |  |

Outstanding Items — Awaiting Client Input

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Everything below is blocked on either a client decision or a client-supplied asset. Once these are resolved the site is ready for launch.

| Section / Element | Status | Remarks / Notes |
| --- | --- | --- |
| Certification logos × 3 — SIRIM Quality Award, Malaysian Brand, Singapore Green Building Product | Pending | Showing styled text placeholders with 'Logo pending' badges until logo files arrive. [Cert page, logos 6 / 7 / 10] |
| TÜV brand confirmation — Rheinland (current asset) vs SÜD (suggested by PDF screenshot) | Pending | Image renders. Need client sign-off on the correct TÜV brand. [Cert page, logo 9] |
| Header nav additions — About Us / News / Projects / Contact Us | Pending | PDF hero screenshot suggests these nav items; main sitemap omits them. Need client decision. |
| Regional Projects tabbed grid — keep / redesign / remove | Pending | Currently kept on the homepage with scroll-reveal animations. |
| Certifications page closing block — 'Where Credential Meets Capability' | Pending | Currently present. Decide keep as wayfinding to Track Record, or remove. |
| Milestone card images (homepage Product R&D × 3) | Pending | Currently external WordPress URLs from furutec.com.my. Move to client-supplied photography hosted locally. |
| Industry card images (Track Record × 9) | Pending | Currently Unsplash stock. Replace with client-supplied project photography. |
| Contact form backend — route submissions to Amy, Vincent & Darren | Pending | SMTP / form-handler wiring during deployment phase. |
| Footer Support column URLs — Technical Docs / Product Catalog / FAQ / Warranty | Pending | Awaiting destination URLs. |
| Footer Social Media URLs — Facebook / YouTube / LinkedIn / WhatsApp | Pending | Awaiting client social profile URLs. |
| Footer bottom — Privacy Policy / Terms & Conditions / Sitemap | Pending | Need real legal copy + sitemap.xml. |